## Slide 1: Core Working Group
October 29, 2015
The contents of this document, and the interfaces described, and all the information herein, are the result of collaborative discussions by the Core Working Group.
This summary documents the final consensus of the team.

## Slide 2
Reminder: This call is being recorded

## Slide 3: Antitrust Compliance Notice
AllSeen Alliance meetings involve participation by industry competitors, and it is the intention of AllSeen Alliance to conduct all of its activities in accordance with applicable antitrust and competition laws. It is therefore extremely important that attendees adhere to meeting agendas, and be aware of and not participate in any activities that are prohibited under applicable US state, federal or foreign antitrust and competition laws.
Examples of types of actions that are prohibited at AllSeen Alliance meetings and in connection with AllSeen Alliance activities are described in the AllSeen Alliance Antitrust Policy. If you have questions about these matters, please contact your company counsel, or if you are a member of AllSeen Alliance, feel free to contact Lee Gesmer or Andrew Updegrove, of the firm of Gesmer Updegrove LLP, which provides legal counsel to AllSeen Alliance.

## Slide 4: Agenda
Patch release status
Status of security
QA +1
Review Action Items
Post Mortem action items

## Slide 5: Patch Release Status

## Slide 6: Patch release status
No issues forcing a release
Many items identified for release
Proposal: 15.09a patch release on Nov 19
  SC and TC
  Addition of Sec 2.0 items to be discussed in next section
  LF staff would be in company all hands that week
  LF and MSFT request Nov 12

## Slide 7: Security Status

## Slide 8: Security Status
Tickets
  12 total
    https://jira.allseenalliance.org/issues/?jql=labels%20%3D%20Sec2.0_Patch%20ORDER%20BY%20status%20DESC
  5 open
    3 unassigned – Should we punt?
  1 in progress
Status of unit tests
  SC complete
  TC projected completion Nov 6
Proposal
  Merging Sec 2.0 into release branch
    MSFT does not see a need for these fixes in the patch release
    QEO will verify but current belief is that these are not required for the patch release
    Collective thought is that adding these tickets require a full test pass for the patch release
    Will revisit next week for final decision

## Slide 9: QA +1

## Slide 10: QA +1
Purpose:
  Verify the fix before it gets merged
  An extra QA gate on release branch commits
Option
  Alliance (3rd party test) assume this role
  No QA gate and rely on reviewers and/or the one who filed the ticket to verify
Next steps
  David (QCE) to talk to LF about 3rd party assuming this role
  David (QCE) to determine status of test subcommittee
    Potential that this should be accomplished by the test subcommittee

## Slide 11: Action Items

## Slide 12: Action Items
Proposal to outline the process for changing APIs
  Gavin (MSFT) will craft proposal for review by Core WG and then presented to TSC
  Status update next week.
Arvind (MSFT) to create Wiki process page linked off of Core WG wiki
  Remove references to java from mandatory binding list for 16.04 timeframe
  Will be done end of September

## Slide 13: Post Mortem Action Items

## Slide 14: Post Mortem Action Items
Ry (LF): Need to have Alliance running Windows 10 when RTM'd
Check readme files as part of the release procedure
  Core WG needs to decide who will own the specific readme files
  Need to partition them out by platform
    Marcello (QCE) will do an inventory to determine how to partition them out
Set a project milestone to begin integration branch merges
Add a way in JIRA to track compatibility issues and proposals
Define process for handling “Technical Debt”
  Example: Took a shortcut to make a release and not loosing track of this to fix the shortcut
Track feature branches and add more spacing between feature branch merges
Define process to require regression/unit tests for bugs

## Slide 15: Discussion
…

## Slide 16
For more information on AllSeen Alliance, visit us at: allseenalliance.org & allseenalliance.org/news/blogs

## Slide 17: 15.09 Platforms – Release Testing
AllJoyn Standard Library:
  Full regression test
    QCE
      Linux Ubuntu 14.04 LTS (64 bit)
      Android Lollipop 5.0 (ARM)
      OpenWRT Barrier Breaker (BB) branch
    MSFT
      Windows 10
  Smoke test
    QCE
      Android JellyBean 4.1 (ARM)
      Android KitKat 4.4 (ARM)
      OpenWRT Chaos Calmer (CC) branch
AllJoyn Thin Library:
  Full regression test
    QCE
      Linux Ubuntu 14.04 LTS (64 bit)

## Slide 18: 15.09 SDKs
Included | 
SDK | Toolchain Used
alljoyn-15.09.00-src.tar.gz | N/a - source
ajtcl-15.09.00-src.tar.gz | N/a - source
Core SDK - release (android) | Android NDK r10e, Oracle Java 7
Core SDK - debug (android) | Android NDK r10e, Oracle Java 7
Not Included | 
SDK | Toolchain Used
Core SDK (osx/ios) | Unless a contributor is able to perform the platform tests then these binaries will not be distributed. Note: We will keep building it and include the OSX and iOS builds in the verification paths
Windows SDK (64-bit) (VS2012) | Visual Studio 2012, Oracle Java 7 (assumes contributor performs regression testing)
Windows SDK (32-bit) (VS2012) | Visual Studio 2012, Oracle Java 7 (assumes contributor performs regression testing)
Windows SDK (64-bit) (VS2013) | Visual Studio 2013, Oracle Java 7 (assumes contributor performs regression testing)
Windows SDK (32-bit) (VS2013) | Visual Studio 2013, Oracle Java 7 (assumes contributor performs regression testing)
Windows Thin Core SDK (zip file with source and stand alone router executable) | Visual Studio 2013 ( assumes contributor verifies this works)

## Slide 19: Backup: Supported bindings
Existing bindings in Core
  C++
  Obj-C
  Java
  C
  Javascript NPAPI

## Slide 20: Language bindings discussion 5/7/15
Need a formal policy to support language bindings
  Came up at last TSC F2F
SCL binding proposal
  Required
    C++ and C
  Optional
    Java, NPAPI, ObjC?
TCL binding proposal
  No proposal
  Should we consider JavaScript?
Need separate policy for platforms
  May need to consider binding platform and language binding
Next steps
  Action: Marcello (QCE) to send proposal to the mail list

## Slide 21: Notes from 14.12 Post Mortem

## Slide 22: 14.12 Post Mortem Improvement Items (1/3)
Aligning date & the end game (lockdown) schedule of AllJoyn releases with release schedule of the contributing member companies if it happens to be in close proximity of AllJoyn release
  Action: Arvind to send proposal to Core WG mail list
Consistent and enforced definition/bar for code freeze
  Need crisp definitions for "incremental bug bars“ (normal, tell, ask)
  Need approval granularity (approval on merge)
  Need process for how to deal with large last-minute changes
    Suggestion – only high priority issues “ask” are added one week before release
  Action:
    Marcello to send current milestone definition to Core WG mail list
    Gavin to send proposal to Core WG mail list based on Marcello’s email
Need processes for breaking changes
  Regarding protocol, API syntax, behavior
  Mitigation: Proposed changes should be advertised
  Action: Chris to add the process to this to the existing process draft

## Slide 23: 14.12 Post Mortem Improvement Items (2/3)
Need agenda and slides 48 hours ahead of core WG meetings
  Best effort to send slides by COB Friday
Need notes from core WG meetings sent more consistently
  Note: Linux foundation unable to assist
  Action: Gavin to see if someone from Microsoft can assist
For TSC: PR coordination for releases
  More an issue for marketing committee
  Action: Chris to discuss this with Philip
Engage system test during feature testing
  More members conducting system test is preferred
Testing needs to be better distributed across members
E2E testing is needed
  Action: David and Arvind will make a proposal
More frequently merge feature branches so that deltas can be kept to a reasonable minimum
  Action: Chris to add process to the Wiki process draft

## Slide 24: 14.12 Post Mortem Improvement Items (3/3)
May need more frequent but shorter Core WG meetings
  WG meeting immediately following triage meeting for 30 minutes
  Action: Chris to change Core WG status meetings to 30 minutes after the Thursday triage
Increase frequency of triage meetings earlier in the process
  Action: Chris to set up biweekly triage 2 weeks prior to branch date
    For 15.04 it will begin week of March 9
Define JIRA severity vs. priority process
  Action: David & Arvind to set up discussions to craft proposal
To be discussed at next meeting
  JIRA label to identify contributing organization taking ownership of the item
  Need process for managing the platform matrix
  Revisit code style guidelines, rules, and enforcement

## Slide 25
Major features (Committed for the release)
  AJCORE-1393 Security 2.0 (MSFT, QEO, QCE)
  AJCORE-1686 Commercialize UDP Transport for TC <-> RN connections (QCE)
Full list of features
  https://jira.allseenalliance.org/issues/?filter=11411
Features