## Slide 1: Security 2.0 Planning inputs
PETER HUYGE
Qeo LLC a subsidiary of Technicolor SA

## Slide 2: Core WG Weekly Status 12 Feb 2015
Peter (QEO)/Arvind (Microsoft)/Chris (QCE) to coordinate (along with others in the respective organizations) on crafting proposal around 3 options regarding Security 2.0 and the Core 15.04 release given the concerns discussed in the meeting. This will be discussed and decided on at the next Core WG status meeting :
  Moving out the Core 15.04 release date
    ADDED AT SECURITY MTNG: Microsoft believes moving release to May might impact windows integration
  Targeting Security 2.0 for release in Core 15.10
  Shipping Security 2.0 with Core 15.04 on time and address concerns in a future release
  ADDED AT SECURITY MTNG: Another option: Moving 15.10 to an earlier date such as 15.08
  David (QCE) will take lead on putting together a detailed proposal regarding test efforts in anticipation of the March TSC face to face meeting.

## Slide 3
Planning status Qeo LLC - 15.04
Planning inputs Qeo LLC - 15.05

## Slide 4: Planning Status Qeo LLC – 15.04
Support to 15.04
Thin Client cross checks
Jenkins clean up
Bug fixes
Release support
Documentation
Delivery on 20-Mar-15
No Guild Eq. support by Security Manager
No Delegation support by Security Manager
Improved Offline support by Security Manager
Bug fixes (e.g. ASACORE-1407)
Delivery support
Delivery on 20-Feb-15
No Guild Eq. support by Security Manager
No Delegation support by Security Manager
DDAPI Observer
Offline support by Security Manager
Security Manager build on latest Core
4
20-Mar-15
20-Feb-15
27-Apr-15

## Slide 5
Planning status Qeo LLC - 15.04
Planning inputs Qeo LLC - 15.05

## Slide 6: Planning Inputs Qeo LLC – 15.05
Support to 15.05
Thin Client cross checks
Jenkins clean up
Bug fixes
Release support
Documentation
QCE Delivery on 3-Apr-15 ?
Core Guild Equivalence support
QCE Delivery on X-Apr-15 ?
Core Interface review changes
Delivery on 1-May-15
Guild Eq. support by Security Manager
Delegation support by Security Manager
Interface changes
Improved Offline support by Security Manager
Bug fixes (e.g. ASACORE-1407)
Delivery support
Delivery on 20-Feb-15
No Guild Eq. support by Security Manager
No Delegation support by Security Manager
DDAPI Observer
Offline support for Security Manager
Security Manager build on latest Core
3 Apr
29 May
6
20-Feb-15
1 May
1 Month
1 Month

## Slide 7
For more information on AllSeen Alliance, visit us at: allseenalliance.org & allseenalliance.org/news/blogs