## Slide 1: Technical Steering Meeting
October 20, 2014

## Slide 2: Antitrust Compliance Notice
AllSeen Alliance meetings involve participation by industry competitors, and it is the intention of AllSeen Alliance to conduct all of its activities in accordance with applicable antitrust and competition laws. It is therefore extremely important that attendees adhere to meeting agendas, and be aware of and not participate in any activities that are prohibited under applicable US state, federal or foreign antitrust and competition laws.
Examples of types of actions that are prohibited at AllSeen Alliance meetings and in connection with AllSeen Alliance activities are described in the AllSeen Alliance Antitrust Policy. If you have questions about these matters, please contact your company counsel, or if you are a member of AllSeen Alliance, feel free to contact Lee Gesmer or Andrew Updegrove, of the firm of Gesmer Updegrove LLP, which provides legal counsel to AllSeen Alliance.

## Slide 3
Reminder: This call is being recorded

## Slide 4: Agenda
Approve minutes from previous meeting
Vote on Living Scenario Proposal
Security 2.0 Status Update

## Slide 5: Best Practices for Project Releases
Mathew Martineau

## Slide 6: Release Planning
Projects share their plans and status using the wiki.
Plan: Provided early in the release cycle
Status: Updates while work is in progress
Review: Final results and test coverage information
Monitor the release plans and status for projects you depend on.
Example: https://wiki.allseenalliance.org/release/14.06
Details and templates: https://wiki.allseenalliance.org/release/process

## Slide 7: Release Practices
As a project nears release time, create a release branch. Example: RB14.06, RB14.12
  The release can be stabilized on this branch while other work continues on the master branch.
  Make sure bug fix changes are merged or cherry-picked to the master branch
When the release is ready, tag the final commit
  Tag examples: “v14.06”, “v14.06a”, “v14.06.01”
Update documentation including the wiki, allseenalliance.org, or other documents.

## Slide 8: Release Practices
Publish a source archive (.tar.gz or .zip) at http://mirrors.kernel.org/allseenalliance/alljoyn
  Archives should be generated using Jenkins build automation or using the download links on https://git.allseenalliance.org/cgit/
  Send email to allseen-infrastructure@lists.allseenalliance.org requesting to post your files
Send questions to allseen-infrastructure@lists.allseenalliance.org

## Slide 9: Security 2.0 Status
Technicolor

## Slide 10: Security 2.0 - Architecture
Security Manager
Config API
Language Bindings
Android Sample App
iOS
Sample
App
AllSeen API
-
Permission Mngt
&
Notification
Microsoft
Sample App
Security Manager
Library
Claiming
Membership
Manifest (stub)
Technicolor
AllJoyn
Core
Security 2.0
Microsoft
Key Store (Windows)
QCE
Permission/Manifest Enforcement
Application
AllJoyn
Core
Security 2.0
Platform API

## Slide 11: Security 2.0 – 14Q4 schedule

## Slide 12: Security 2.0 – 14Q4 milestones
Security Manager
  HLD update oct’14 done : Distribution of policy updates and membership certificates
  Claiming : stub commit to core/securitymgr.git 19/9
    Expected integration release date 17/10 >> 7/11 U/F tested (Q1 + Q2), 19/12 >> 12/1 scenario tested (Q3)
  Membership/Manifest : stub commit to core/securitymgr.git 17/10
    Expected integration release date 31/10 >> 21/11 U/F tested (Q1 + Q2), 19/12 >> 12/1 scenario tested (Q3)
  Policy : stub commit to core/securitymgr.git 31/10
    Expected integration release date 14/11 >> 5/12 U/F tested (Q1 + Q2), 19/12 >> 12/1 scenario tested (Q3)
Threat Analysis – Security Testing (Q4)
  HLD screening : done 29/9, report available
  SW vulnerability test RUN 1 : 20/10/2014 – 31/10/2014 >> 21/11/2014
  SW vulnerability test RUN 2 : 17/11/2014 – 28/11/2014 >> 19/12/2014
Security Mngr +
AllJoyn Core

## Slide 13: Security 2.0 – Open issues
Permission notification is session based [QCE]
  Session-less solution needed to start claiming integration (expected delivery 27/10)
Authorization Data incomplete [QCE/TCH]
  Final syntax to be agreed & extension for policy to be added (guild grouping/equivalence)
  To be implemented both on application side as in the security manager
  Solution needed to start membership/manifest & policy integration 10/11/2014
Security 2.0 module doesn’t host a session [QCE]
  Proposal: host a session on a pre-allocated port to access the Permission Mngt Interface
  Workaround: sample application hosts the session
Bus Attachment : Session type selection ECDHE_NULL or ECDHE_DSA not possible [QCE]
  Workaround: temporary use 2 Bus Attachments

## Slide 14: Lighting Applications Project Proposal
Marc Alexander

## Slide 15: Lighting Apps Proposal
Purpose and intent of the project
  Container project for Android and iOS sample applications that interact with the Lighting Service Framework,
  Intended to make it easier for developers to create their own apps that use Lighting Service Framework
Benefits
  One place to go to find LSF applications
  Developers will be able to quickly and more easily develop AllJoyn Lighting apps for Android and iOS by:
    Leveraging the Java and Objective-C language bindings
    Using the functional sample applications as an example

## Slide 16: Lighting Apps Project Scope and Functionality
Features and functionality to be developed
  Java and Objective-C language bindings that wrap the existing Lighting controller client
  Android and iOS applications that allow the user to view and interact with the lamps, lamp groups, presets, scenes, and master scenes present in the Lighting System
How will the development be staged
  Will be staged in Alliance Jenkins once Lighting Jenkins is available
What AllJoyn interfaces will be developed
  No new AllJoyn interfaces are proposed
What is the completion criteria
  On-going feature development based on committee/customers' requests

## Slide 17: Project Details
Dependencies
  AllJoyn Core (core/alljoyn.git)
  AllJoyn Lighting (lighting/service_framework.git)
External Dependencies
  For Android development: Android SDK and NDK
  For iOS development: Xcode and associated libraries
  Other platforms as required
Proposed Project Name and Working Group
  lighting/apps.git
  Will reside in the existing Connected Lighting WG
Release date
  First release is proposed for October 31st 2014
lighting/apps.git

## Slide 18: Committers/Contributors
Bharanee Rathna, Engineer, LIFX
Marc Alexander, CTO, LIFX
Dean Camera, Engineer, LIFX
Kitty Lou, Engineer, LIFX
Shane Hanna, Engineer, LIFX
Eric Rongo, Senior Engineer, Qualcomm Connected Experiences
Padma Narayanan, Senior Engineer, Qualcomm Connected Experiences
David Diplock, Staff Engineer, Qualcomm Connected Experiences
Jason Fullen, Engineer, Qualcomm Connected Experiences
Niral Bhalodia, Engineer, Qualcomm Connected Experiences
Kenny Fok, Director, Qualcomm Connected Experiences

## Slide 19: Have We Been Busy!

## Slide 20: Commit Activity
Project | 13-12 | 14-01 | 14-02 | 14-03 | 14-04 | 14-05 | 14-06 | 14-07 | 14-08 | 14-09 | 14-10 | Total
compliance/tests | 0 | 0 | 0 | 0 | 0 | 2 | 5 | 19 | 3 | 4 | 5 | 38
core/ajtcl (adj) | 31 | 37 | 37 | 11 | 9 | 19 | 59 | 33 | 33 | 31 | 1 | 301
core/alljoyn | 23 | 34 | 48 | 27 | 18 | 168 | 230 | 92 | 79 | 106 | 114 | 939
core/alljoyn-js | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 16 | 19 | 24 | 6 | 65
core/openwrt_feed | 0 | 0 | 3 | 6 | 0 | 4 | 0 | 5 | 13 | 2 | 4 | 37
core/securitymgr | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 1 | 2
data/datadriven_api | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 15 | 0 | 0 | 0 | 16
devtools/codegen | 1 | 1 | 1 | 6 | 8 | 1 | 7 | 2 | 3 | 1 | 1 | 32
gateway/gwagent | 0 | 0 | 0 | 0 | 0 | 0 | 14 | 30 | 7 | 1 | 1 | 53
lighting/service_framework | 0 | 0 | 0 | 0 | 0 | 12 | 12 | 12 | 8 | 16 | 7 | 67
multimedia/audio | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 5 | 1 | 0 | 7
services/base (adj) | 29 | 70 | 123 | 59 | 56 | 73 | 95 | 26 | 4 | 2 | 9 | 546
services/base_tcl (adj) | 14 | 35 | 62 | 29 | 13 | 31 | 38 | 12 | 6 | 4 | 4 | 248
smarthome/homeservice | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 0 | 0 | 1
Total | 141 | 283 | 459 | 226 | 173 | 414 | 594 | 300 | 191 | 199 | 166 | 2352

## Slide 21
For more information on AllSeen Alliance, visit us at: allseenalliance.org & allseenalliance.org/news/blogs